# Weekly Report

# Project Details

| Project Title: RealtimeConnect: Full-Stack Scalable Chat Application with Kubernetes Orchestration |  |  |
| --- | --- | --- |
| Student Names and Roll No: Mittal M. Domadiya(D24CS122), Preet R. Dadhania(D24CS124) |  |  |
| Project Mentor: |  |  |
| Academic Mentor | Week Number: | Week 8 |
| Prof. Abhishek Patel | Reporting Period: |  |

Weekly Objectives

Objective 1:

To continue backend development of the Stock Analyzer system using Node.js and Express.js and integrate technical indicator calculations with backend APIs.

Objective 2:

To design and implement the database schema for storing stock data, technical indicator values, user information, portfolio data, and watchlist data using MongoDB.

Objective 3:

To implement the stock scoring system that generates a score based on multiple technical indicators and provides stock recommendations such as Strong Buy, Buy, Hold, Weak, and Avoid.

## Tasks Completed

Task 1:

Continued backend development using Node.js and Express.js. Created API routes for stock data processing, indicator calculation, and stock analysis results. Organized backend into controllers, routes, and services for better project structure.

Task 2:

Designed MongoDB database schema for storing user details, stock historical data, technical indicator values, watchlist, portfolio, and analysis results. Created collections and defined relationships between different data entities.

Task 3:

Integrated technical indicators such as RSI, MACD, Moving Averages, Bollinger Bands, ATR, and ADX into backend processing so that indicator values can be calculated automatically when stock data is fetched.

Task 4:

Implemented the stock scoring system where different indicators contribute to a total score out of 100. Assigned weightage to momentum indicators, trend indicators, and volatility indicators and created logic for generating final stock recommendations.

Task 5:

Tested backend APIs using sample stock data and verified indicator calculations and score generation logic.

Work Progress

Current Status:

Approximately 50% of the project completed.

Milestones Achieved:

- Backend project structure completed.

- API routes created for stock analysis.

- MongoDB database schema designed.

- Technical indicators integrated into backend.

- Stock scoring algorithm implemented.

- Backend APIs tested with sample data.

- System can now calculate indicators and generate stock scores.

- At this stage, the backend part of the system is mostly completed, and the next phase will focus on frontend development and data visualization.

Challenges Faced:

Challenge 1:

Designing database schema for multiple modules such as users, stocks, portfolio, watchlist, and analysis results was challenging because proper relationships and data structure were required.

Resolution:

We created an Entity Relationship structure and designed separate collections for users, stock data, portfolio, watchlist, and analysis results. This helped in organizing the database efficiently.

Challenge 2:

Integrating multiple technical indicators into a single scoring system was complex because each indicator has different signals and ranges.

Resolution:

We assigned weightage to different indicators and created a scoring formula where each indicator contributes a certain number of points to the final score.

Challenge 3:

Testing backend APIs and indicator calculations required proper sample data and debugging.

Resolution:

We tested APIs using Postman and verified indicator outputs by comparing with online stock indicator calculators.

Resolution:

We decided to assign weightage to different indicators such as momentum indicators, trend indicators, and volatility indicators, and then combine them to generate a final score between 0 and 100.

Learnings and Skills Acquired

During this week, we gained knowledge about backend development using Node.js and Express.js and learned how to create APIs for data processing and analysis. We also learned database design using MongoDB and how to structure collections for storing different types of data such as users, stock data, portfolio, and analysis results.

We also learned how to integrate mathematical indicator calculations into backend systems and how scoring algorithms work in stock analysis platforms. This week helped us improve backend development, database design, API development, and system integration skills.

Plan for Next Week

Task 1:

Start frontend development using React.js and design dashboard layout for stock analysis system.

Task 2:

Implement stock charts and indicator visualization using chart libraries.

Task 3:

Integrate frontend with backend APIs to display stock analysis results.

Task 4:

Develop watchlist and portfolio management features in the frontend.

Task 5:

Test complete data flow from backend to frontend.

Remarks from Mentors

- Academic Mentor's Feedback:

| Student Signature | Academic Mentor Sign |
| --- | --- |
|  | Out of 10 Marks- _____ |